# AI-Assisted REBUS Puzzle System

Group project plan & definition of done

Structured as 10 weekly iterations, each with a clear focus for what the team will build. Adjust week numbers to your actual course calendar.

# 1. Project Goals

- Build an AI-assisted REBUS puzzle system.

- Use AI to assist with image generation.

- Generate REBUS puzzles.

- Generate and maintain answers for the puzzles.

- Allow users to play/solve the generated puzzles.

- Explore how AI can help create interesting and meaningful puzzles.

# 2. Weekly Iterations

Each week's tasks build directly on the last, so finishing one on schedule matters for the next.

Week 1: Kickoff & repo setup

This week: Repo created, teammates added, project plan agreed on, initial hardcoded puzzle example running.

Week 2: Puzzle data model

This week: Finalized schema for a puzzle (phrase, clue segments, image reference per segment, answer) — written down in the repo.

Week 3: AI clue generation — first pass

This week: A working prompt/LLM call that takes a phrase and returns a segmented clue breakdown, demoed on 2–3 example phrases.

Week 4: AI clue generation — refined

This week: Clue generation tested on at least 10 varied phrases, with visible improvements from Week 3's feedback.

Week 5: AI image generation — first pass

This week: At least one clue segment turned into an AI-generated image end to end, shown alongside its puzzle.

Week 6: AI image generation — refined & cached

This week: Full set of images generated for a puzzle, with caching/storage so images aren't regenerated every run.

Week 7: Answer storage

This week: Puzzles and answers persist in a database or file store; demo restarting the app and puzzles still being there.

Week 8: Play / solve interface

This week: A working UI where a teammate who hasn't seen the puzzle can open it, guess, and get correct/incorrect feedback.

Week 9: Integration & testing

This week: End-to-end demo: generate a brand-new puzzle live and have someone else solve it, bugs found and fixed.

Week 10: Evaluation & final presentation

This week: Findings on where AI helped or struggled to make puzzles interesting/meaningful, plus the final polished demo.

# 3. Definition of Done

The project is complete when every item below is true:

☐  AI assists in generating puzzle content — the clue breakdown for a phrase isn't hand-written.

☐  AI-generated images render correctly for every segment of a puzzle.

☐  The system can generate more than one puzzle — not just a single hardcoded example.

☐  Answers are stored and retrieved reliably, and stay correctly matched to their puzzle.

☐  A user can open the interface, view a generated puzzle, submit a guess, and get correct/incorrect feedback — start to finish, no manual steps.

☐  The team can point to specific examples showing where AI helped (or struggled) to make a puzzle interesting and solvable.

☐  The repo has a clear README explaining how to run the project and what each part does.

# 4. Roles

| Workstream | Owner | Notes |
| --- | --- | --- |
| Clue generation (AI prompting) |  | Weeks 3–4 |
| Image generation |  | Weeks 5–6 |
| Storage / backend |  | Weeks 2, 7 |
| Play UI |  | Week 8 |
| Evaluation & writeup |  | Weeks 9–10 — can rotate |

# 5. Risks & Open Decisions

- API cost/limits — image-gen and LLM calls can burn through free tiers fast; decide which provider and cache aggressively.

- Puzzle quality — AI-decomposed clues can be too obscure or too literal; budget time in later weeks to actually tune this, not just build it.

- Scope creep — a polished multi-user web app is a bigger lift than the assignment needs; agree on the minimum viable interface before styling it.